Transport comments

| Application details |  |
| --- | --- |
| Date | 30/06/2026 |
| Planning Reference | HGY/2026/1581 |
| Address | 1 Muswell Mews, Hornsey, London, N10 2BF. |
| Officer |  |
| Description of proposals | Details pursuant to conditions 5 (cycle parking), 6 (method of construction) and 11 (refuse/recycling storage) of planning permission HGY/2024/3298 for Erection of two-storey (with basement level) dwellinghouse. |
| Location Details | PTAL= 3, CPZ = Not located in a CPZ. |
| Comment: The details pursuant to conditions 5 (cycle parking), 6 (method of construction) and 11 (refuse/recycling storage) of planning permission HGY/2024/3298 will be acceptable for approval and discharge of the conditions, subject to the following being undertaken: Condition 5: Cycle parking - The applicant needs to annotate on the relevant plan the quantum and design specification of the proposed long-stay cycle parking. Condition 6: Method of Construction Statement The applicant has provided a detailed Construction Management Plan, which needs to address the following outstanding issues: - S2.5 Dust and air quality management needs to commit to ensure that loads leaving the site are not only covered but securely fastened to ensure no discharge on to the highway or footways, - S2.5 needs to outline the envisaged frequency of dust monitoring on the highway and footways abutting the site. - S2.6 Recycling/disposing of waste needs to outline what green logistics/reverse logistics measures will be employed. - S3 Phasing, timing and programming of scheme needs to in Table 3.1 needs to provide an indicative timescale of the construction programme, i.e. dates. - S4 Construction site layout – constraints needs to confirm that construction vehicles should egress the site in forward gear and as such would be required to reverse down the Mews Road under supervision of a banksman. This appears to be suggested as an option in s5.2.6. Confirmation is sought that all construction vehicles will be able to access the site and in the event a vehicle is not able to, what the arrangements for delivery would be. - S5.2 Construction vehicle activity needs to provide a summary of the envisaged construction vehicle numbers by construction phase and by type of vehicle. - S5.5 Traffic Management needs to outline how early, late and unexpected deliveries will be managed. Condition 11: Refuse/recycling storage - There are no concerns from a transport perspective. |  |
| Transport Recommendations: Conditions 5 and 6 will be acceptable for approval of details and subsequent discharge of the conditions subject to the above-mentioned issues being addressed. Condition 11 is acceptable from a transport perspective for the approval of detail and subsequent discharge subject to any further comments from the Waste Management Team in relation to the proposed refuse/recycling storage. |  |